TitleRedactedCalc

Product Requirements Document

v2.0  —  Engineering Edition

| Platform | macOS 14+ |
| --- | --- |
| Stack | Swift 6 · SwiftUI · Zero external deps |
| Target | Ship in 1–2 days |
| Version | 2.0 |
| Status | Ready for Engineering |

# 1. Product Overview

TitleRedactedCalc is a native macOS calculator application built entirely in SwiftUI with a pure Swift math engine. It ships in three progressive modes — Basic, Scientific, and Graphing — with a landing page and DMG installer.

Architecture follows SOLID principles throughout: each module has a single responsibility, behaviour is extended via protocols (never by modifying existing code), and the ViewModel depends on a CalculatorEngine abstraction rather than any concrete implementation. This keeps every layer independently testable and swappable.

# 2. Epic Overview

| ID | Epic Title | Phase | Priority | Points | Branch Prefix |
| --- | --- | --- | --- | --- | --- |
| EP-01 | Core Calculator Engine & SOLID Architecture | Phase 1 | Critical | 21 | core/ |
| EP-02 | Basic Calculator UI | Phase 1 | Critical | 13 | feat/basic-ui |
| EP-03 | Scientific Calculator Mode | Phase 2 | High | 13 | feat/scientific |
| EP-04 | Graphing Calculator Mode | Phase 2 | High | 21 | feat/graphing |
| EP-05 | History, Polish & Accessibility | Phase 2 | Medium | 8 | feat/polish |
| EP-06 | Packaging & Distribution | Phase 3 | High | 8 | release/ |
| EP-07 | Marketing Landing Page | Phase 4 | Medium | 5 | feat/landing-page |

EP-01 · Core Calculator Engine & SOLID Architecture

EP-01 Core Calculator Engine & SOLID Architecture

Goal: Define all protocols, data models, and calculator engine implementations that the rest of the app depends upon. Nothing should be built until this foundation is solid. Priority: Critical Story Points: 21 Phase: Phase 1 – Day 1 Morning

## User Stories

US-01 USER STORY 5 pts

As a developer, I want a clean CalculatorEngine protocol with process() and evaluate() methods, so that I can swap engine implementations without changing any view or viewModel code Acceptance Criteria: - CalculatorEngine protocol exists in Modules/CoreCalculator/Protocols/ - Protocol has process(_ input: String) -> String and evaluate() -> Double? - BasicCalculator, ScientificCalculator, GraphingCalculator all conform - All concrete types are final classes - Zero AppKit imports anywhere

US-02 USER STORY 5 pts

As a developer, I want a CalculatorViewModel that takes a CalculatorEngine via dependency injection, so that the ViewModel is testable in isolation without any UI Acceptance Criteria: - CalculatorViewModel.init(engine:) accepts any CalculatorEngine - Default parameter is BasicCalculator() - @Observable macro used (Swift 5.9+) - No direct references to UIKit or AppKit - Unit test instantiates VM with a MockCalculatorEngine

US-03 USER STORY 5 pts

As a developer, I want BasicCalculator to implement all four arithmetic operations plus % and sign-toggle, so that basic users get a complete, correct arithmetic experience Acceptance Criteria: - add, subtract, multiply, divide all return correct Double - Division by zero returns 'Error' string - Percentage converts current display to /100 - Sign toggle flips positive/negative - Floating point display is trimmed (no trailing .0 on integers)

US-04 USER STORY 5 pts

As a developer, I want ScientificCalculator to extend BasicCalculator's capabilities via the same CalculatorEngine protocol, so that scientific mode can be swapped in with zero breaking changes to Views Acceptance Criteria: - Implements sin, cos, tan in degrees and radians - Implements log₁₀, ln, x², √, xʸ, π, e - All trig results accurate to at least 10 significant figures - Conforms to CalculatorEngine (no extra protocol needed) - Swapping engine in VM is one line of code change

US-05 USER STORY 3 pts

As a developer, I want GraphingCalculator to evaluate a String expression across an x range, so that the graph view has a clean data-provider it can call without knowing implementation details Acceptance Criteria: - evaluateExpression(_ expr: String, x: Double) -> Double? method exists - Supports x, sin(x), cos(x), x², x^n forms - Returns nil for undefined/complex results - Performance: 200 points evaluated in < 5 ms on M1 - No UI dependencies imported

## Features

| FEAT-01 | CalculatorEngine Protocol Suite |
| --- | --- |
| Description | Define the core protocol and all concrete engine implementations |
| Linked Stories | US-01 • US-02 • US-03 • US-04 • US-05 |

| FEAT-02 | Dependency Injection ViewModel |
| --- | --- |
| Description | CalculatorViewModel accepting any CalculatorEngine, with @Observable and full unit test coverage |
| Linked Stories | US-02 |

## Feature Branch & Commits

⎇ core/calculator-engine All engine protocols, implementations, and ViewModel DI

Commits

| Hash | Type | Commit Message |
| --- | --- | --- |
| a1b2c3d | chore | chore: scaffold Xcode SwiftUI macOS project, set deployment target macOS 14 |
| b2c3d4e | feat | feat: add CalculatorEngine protocol with process(_:) and evaluate() |
| c3d4e5f | feat | feat: implement BasicCalculator – arithmetic, percent, sign toggle |
| d4e5f6a | feat | feat: implement ScientificCalculator – trig, log, power, constants |
| e5f6a7b | feat | feat: implement GraphingCalculator.evaluateExpression(_:x:) |
| f6a7b8c | feat | feat: add CalculatorViewModel with DI init(engine:) and @Observable |
| a7b8c9d | test | test: unit tests – BasicCalculator arithmetic edge cases |
| b8c9d0e | test | test: unit tests – ScientificCalculator trig accuracy |
| c9d0e1f | test | test: unit tests – ViewModel with MockCalculatorEngine |
| d0e1f2a | refactor | refactor: trim trailing .0 from Double display in NumberFormatter+Extensions |

Subtasks

| Task ID | Subtask Description | Estimate |
| --- | --- | --- |
| ST-01-01 | Create Xcode project: File → New → macOS → App, name TitleRedactedCalc, SwiftUI lifecycle | 30 min |
| ST-01-02 | Set deployment target to macOS 14.0 in project settings | 5 min |
| ST-01-03 | Create folder structure: Modules/CoreCalculator/Protocols/, UIComponents/, ViewModels/, Utilities/ | 10 min |
| ST-01-04 | Write CalculatorEngine.swift protocol with process(_:) and evaluate() | 20 min |
| ST-01-05 | Write BasicCalculator.swift – handle C, ±, %, ÷, ×, −, +, =, digits 0-9, decimal | 60 min |
| ST-01-06 | Write ScientificCalculator.swift – sin, cos, tan, log, ln, x², √, ^, π, e | 60 min |
| ST-01-07 | Write GraphingCalculator.swift – expression parser and evaluateExpression | 45 min |
| ST-01-08 | Write CalculatorViewModel.swift with @Observable, init(engine:), buttonTapped(_:) | 30 min |
| ST-01-09 | Write NumberFormatter+Extensions.swift to clean up Double → String display | 20 min |
| ST-01-10 | Write 5 unit tests covering arithmetic, divide-by-zero, trig, and VM isolation | 45 min |

EP-02 · Basic Calculator UI

EP-02 Basic Calculator UI

Goal: Ship a polished, native-feeling basic calculator window that a first-time macOS user finds immediately familiar. Keyboard support and dark/light mode are non-negotiable. Priority: Critical Story Points: 13 Phase: Phase 1 – Day 1 Afternoon

## User Stories

US-06 USER STORY 3 pts

As a user, I want a large numeric display that clearly shows my current input and result, so that I never misread a number mid-calculation Acceptance Criteria: - Display uses SF font, size ≥ 48pt - Adapts size down if number exceeds 9 digits - Right-aligned within the display area - Shows 'Error' string on invalid ops - Dark/light mode adapts automatically

US-07 USER STORY 5 pts

As a user, I want a 4×5 button grid matching Apple's layout (C, ±, %, ÷, 7-9, ×, 4-6, −, 1-3, +, 0, ., =), so that muscle memory from iOS Calculator works immediately on Mac Acceptance Criteria: - Grid matches Apple's standard layout exactly - Orange accent on operator buttons (÷ × − +) - Gray on utility buttons (C ± %) - Dark gray on digit buttons - = button is orange, full width of last column - Buttons have hover and press states

US-08 USER STORY 3 pts

As a user, I want keyboard input to work for all digit and operator keys, so that I can calculate at typing speed without touching the mouse Acceptance Criteria: - 0-9 trigger corresponding digit buttons - + - * / trigger operators - Return or Enter triggers = - Escape triggers C (clear) - Backspace deletes last digit - Period/comma triggers decimal input

US-09 USER STORY 2 pts

As a user, I want the window to be a fixed, non-resizable size (340 × 520 pt), so that the app looks intentional and polished rather than stretched Acceptance Criteria: - Window fixed at 340 × 520 - No resize handle - Window title bar hidden or minimal - App icon shown in Dock - Window centers on first launch

## Features

| FEAT-03 | CalculatorDisplay Component |
| --- | --- |
| Description | Adaptive, right-aligned display view consuming ViewModel's display string |
| Linked Stories | US-06 |

| FEAT-04 | ButtonGrid Component |
| --- | --- |
| Description | 4×5 grid with correct layout, colours, hover/press states |
| Linked Stories | US-07 |

| FEAT-05 | Keyboard Input Handler |
| --- | --- |
| Description | .onKeyPress modifier wired to ViewModel |
| Linked Stories | US-08 |

| FEAT-06 | Window Configuration |
| --- | --- |
| Description | Fixed window size, no resize, centered on launch |
| Linked Stories | US-09 |

## Feature Branch & Commits

⎇ feat/basic-ui All SwiftUI views for basic calculator mode

Commits

| Hash | Type | Commit Message |
| --- | --- | --- |
| e1f2a3b | feat | feat: add CalculatorDisplay view with adaptive font size |
| f2a3b4c | feat | feat: add CalculatorButtonStyle with orange/gray/dark variants |
| a3b4c5d | feat | feat: build ButtonGrid using SwiftUI Grid layout |
| b4c5d6e | feat | feat: wire ButtonGrid buttons to CalculatorViewModel.buttonTapped(_:) |
| c5d6e7f | feat | feat: add keyboard support via .onKeyPress modifier |
| d6e7f8a | feat | feat: configure fixed 340×520 window in TitleRedactedCalcApp.swift |
| e7f8a9b | feat | feat: hide traffic lights / set minimal title bar |
| f8a9b0c | fix | fix: clamp display font to prevent overflow on large numbers |
| a9b0c1d | chore | chore: add app accent color and dark mode color assets |
| b0c1d2e | chore | chore: add placeholder 1024×1024 app icon |

Subtasks

| Task ID | Subtask Description | Estimate |
| --- | --- | --- |
| ST-02-01 | Create CalculatorDisplay.swift – Text view, adaptive font, right-aligned | 30 min |
| ST-02-02 | Create CalculatorButtonStyle.swift – colour variants via enum (utility/digit/operator/equals) | 30 min |
| ST-02-03 | Create ButtonGrid.swift using SwiftUI Grid and GridRow | 45 min |
| ST-02-04 | Wire all button titles to ViewModel.buttonTapped() | 20 min |
| ST-02-05 | Implement hover state (onHover modifier) and press state (DragGesture or .buttonStyle) | 20 min |
| ST-02-06 | Add keyboard shortcuts via .focusable() + .onKeyPress(_:) | 30 min |
| ST-02-07 | Set window size in WindowGroup / .windowResizability(.contentSize) | 20 min |
| ST-02-08 | Set window position to screen center on first launch | 15 min |
| ST-02-09 | Add color assets (AccentColor.colorset) for operator orange, dark/light bg | 20 min |
| ST-02-10 | Manual test: all 19 buttons, keyboard input, dark/light toggle, resize locked | 30 min |

EP-03 · Scientific Calculator Mode

EP-03 Scientific Calculator Mode

Goal: Add a second view mode with expanded button layout for trigonometry, logarithms, powers, and constants. Engine swap must be one line of code. Priority: High Story Points: 13 Phase: Phase 2 – Day 2 Morning

## User Stories

US-10 USER STORY 3 pts

As a power user, I want to switch to Scientific mode from a segmented control, so that I don't need a separate app for advanced maths Acceptance Criteria: - Segmented control appears at top: Basic ¦ Scientific ¦ Graph - Switching modes animates the button grid - Window width expands to 560 pt in Scientific mode - Switching back to Basic returns to 340 pt - No data loss when switching (display preserved)

US-11 USER STORY 5 pts

As a power user, I want buttons for sin, cos, tan, log, ln, x², √, π, e, and xʸ, so that I can perform academic and engineering calculations without leaving the app Acceptance Criteria: - All 10 scientific functions are present and accessible - π inserts 3.14159… into display - e inserts 2.71828… into display - sin/cos/tan accept degree or radian input (toggle present) - xʸ waits for second operand then raises to power

US-12 USER STORY 3 pts

As a power user, I want a Deg/Rad toggle that persists within the session, so that I can switch between degrees and radians without losing context Acceptance Criteria: - Toggle visible in Scientific mode only - State stored in ViewModel, not engine - Toggling immediately recomputes if last result was a trig result - Label clearly shows current mode (DEG / RAD) - Defaults to DEG on launch

US-13 USER STORY 3 pts

As a power user, I want a calculation history list showing the last 10 expressions, so that I can audit my work without re-entering expressions Acceptance Criteria: - History list appears below display when in Scientific or Graphing mode - Each entry shows expression and result - Tapping an entry populates display with result - List clears when C is pressed and held (long press) - Scrollable, max 10 items, oldest drops off

## Features

| FEAT-07 | Mode Segmented Control |
| --- | --- |
| Description | CalculatorModeToggle view, animated transitions, window resize |
| Linked Stories | US-10 |

| FEAT-08 | Scientific Button Grid |
| --- | --- |
| Description | Expanded grid with all 10 scientific functions plus Deg/Rad toggle |
| Linked Stories | US-11 • US-12 |

| FEAT-09 | Calculation History |
| --- | --- |
| Description | HistoryView component, HistoryStore model, clear-on-long-press |
| Linked Stories | US-13 |

## Feature Branch & Commits

⎇ feat/scientific-mode Scientific engine, expanded button grid, Deg/Rad toggle, history

Commits

| Hash | Type | Commit Message |
| --- | --- | --- |
| c1d2e3f | feat | feat: add CalculatorMode enum (basic/scientific/graph) |
| d2e3f4a | feat | feat: add CalculatorModeToggle segmented control view |
| e3f4a5b | feat | feat: animate window width change on mode switch (340 → 560) |
| f4a5b6c | feat | feat: build ScientificButtonGrid with 10 extra function buttons |
| a5b6c7d | feat | feat: add Deg/Rad toggle stored in ViewModel |
| b6c7d8e | feat | feat: wire trig buttons through ScientificCalculator engine |
| c7d8e9f | feat | feat: wire log, ln, x², √, π, e, xʸ |
| d8e9f0a | feat | feat: add HistoryStore (ObservableObject, last 10 entries) |
| e9f0a1b | feat | feat: build HistoryView list component |
| f0a1b2c | feat | feat: long-press C to clear history |
| a1b2c3e | test | test: unit test ScientificCalculator trig edge cases (0, 90, 180 deg) |

Subtasks

| Task ID | Subtask Description | Estimate |
| --- | --- | --- |
| ST-03-01 | Add CalculatorMode enum with cases .basic, .scientific, .graph | 15 min |
| ST-03-02 | Add @Published var mode: CalculatorMode to CalculatorViewModel | 10 min |
| ST-03-03 | Build CalculatorModeToggle.swift as a Picker(.segmented) | 20 min |
| ST-03-04 | Animate window width in TitleRedactedCalcApp using .frame(width:) + withAnimation | 30 min |
| ST-03-05 | Build ScientificButtonGrid.swift with rows for scientific functions | 45 min |
| ST-03-06 | Add degRadMode: Bool to ViewModel; toggle button in ScientificButtonGrid | 20 min |
| ST-03-07 | Implement trig, log, power routing in ScientificCalculator.process() | 45 min |
| ST-03-08 | Create HistoryEntry struct (id, expression, result, date) | 10 min |
| ST-03-09 | Create HistoryStore: append on evaluate(), capped at 10 | 20 min |
| ST-03-10 | Build HistoryView: List of HistoryEntry rows, tap to restore | 30 min |
| ST-03-11 | Add long-press gesture on C button to trigger history.clear() | 20 min |
| ST-03-12 | Manual test: all trig functions in deg and rad, history cap, restore flow | 30 min |

EP-04 · Graphing Calculator Mode

EP-04 Graphing Calculator Mode

Goal: Render a real-time interactive graph of y = f(x). User types an expression, graph updates live. Pinch-to-zoom and pan gesture supported. Priority: High Story Points: 21 Phase: Phase 2 – Day 2 Afternoon

## User Stories

US-14 USER STORY 8 pts

As a student, I want to type a function like sin(x) or x² and see a live graph immediately, so that I can explore mathematical behaviour without a separate graphing tool Acceptance Criteria: - Graph updates within 100 ms of last keystroke - Supported functions: x², sin(x), cos(x), tan(x), ln(x), x^n - Graph renders 200 sampled points across the visible x-range - Undefined points (tan discontinuities, ln(negative)) leave a gap - Y-axis auto-scales to the visible range

US-15 USER STORY 5 pts

As a student, I want axis labels and grid lines on the graph, so that I can read coordinates and understand scale at a glance Acceptance Criteria: - X and Y axes drawn with contrasting color - Grid lines every 1 unit (or scaled unit if zoomed) - Axis labels at each gridline intersection - Origin is labeled (0,0) - Labels adapt size for dark and light mode

US-16 USER STORY 5 pts

As a student, I want to pinch-to-zoom and pan the graph with trackpad gestures, so that I can explore different ranges without typing new values Acceptance Criteria: - Pinch gesture changes x-range symmetrically - Two-finger pan shifts the viewport - Min zoom: x in -1000…1000; Max zoom: x in -0.01…0.01 - Zoom resets to x in -10…10 on double-click - Graph immediately re-samples after gesture ends

US-17 USER STORY 3 pts

As a student, I want to see a crosshair with coordinates when I hover over the graph, so that I can read exact values at any point Acceptance Criteria: - Crosshair appears on hover (mouse move) - Shows (x, f(x)) value at cursor position - Snaps to nearest calculated point - Crosshair hides when cursor leaves graph area - Coordinates shown to 4 decimal places

## Features

| FEAT-10 | Real-Time Graph Renderer |
| --- | --- |
| Description | GraphView using Swift Charts LineMark, live-updates on expression change |
| Linked Stories | US-14 |

| FEAT-11 | Axis & Grid Overlay |
| --- | --- |
| Description | Overlay view drawing axes, grid lines, and labels |
| Linked Stories | US-15 |

| FEAT-12 | Gesture Controls |
| --- | --- |
| Description | Pinch-to-zoom, two-finger pan, double-click reset |
| Linked Stories | US-16 |

| FEAT-13 | Hover Crosshair |
| --- | --- |
| Description | Crosshair overlay with coordinate readout |
| Linked Stories | US-17 |

## Feature Branch & Commits

⎇ feat/graphing-mode Graph view, axes, gesture zoom/pan, hover crosshair

Commits

| Hash | Type | Commit Message |
| --- | --- | --- |
| b2c3d4f | feat | feat: add GraphViewModel with xRange, expression, and points [] |
| c3d4e5a | feat | feat: implement samplePoints() in GraphingCalculator – 200 pts |
| d4e5f6b | feat | feat: build GraphView using Swift Charts LineMark |
| e5f6a7c | feat | feat: add AxisOverlay drawing x/y lines and grid |
| f6a7b8d | feat | feat: add axis labels adapting to current xRange scale |
| a7b8c9e | feat | feat: implement MagnifyGesture for pinch-to-zoom on graph |
| b8c9d0f | feat | feat: implement DragGesture for two-finger pan |
| c9d0e1a | feat | feat: double-click resets to default x range -10…10 |
| d0e1f2b | feat | feat: add CrosshairOverlay with onHover mouse tracking |
| e1f2a3c | feat | feat: expression text field in graph mode wired to GraphViewModel |
| f2a3b4d | fix | fix: skip NaN/Inf points to leave gaps at discontinuities |
| a3b4c5e | test | test: snapshot test graph renders for sin(x) in default range |

Subtasks

| Task ID | Subtask Description | Estimate |
| --- | --- | --- |
| ST-04-01 | Create GraphPoint struct (x: Double, y: Double), Identifiable | 10 min |
| ST-04-02 | Add GraphViewModel: @Observable, expression: String, xRange, points | 20 min |
| ST-04-03 | Implement samplePoints() – map range to 200 x values, call evaluateExpression() | 30 min |
| ST-04-04 | Build GraphView.swift using Chart { LineMark } with point data | 40 min |
| ST-04-05 | Build AxisOverlay using Canvas or Path for axes and grid lines | 45 min |
| ST-04-06 | Add dynamic axis label view that adjusts to xRange scale | 30 min |
| ST-04-07 | Add .onReceive of expression changes to debounce + re-sample (100 ms) | 20 min |
| ST-04-08 | Implement MagnifyGesture handler: shrink/expand xRange, clamp bounds | 30 min |
| ST-04-09 | Implement DragGesture handler: shift xRange by drag delta | 25 min |
| ST-04-10 | Add TapGesture (count: 2) to reset xRange to -10…10 | 10 min |
| ST-04-11 | Build CrosshairOverlay: onHover tracks mouse, snaps to nearest point | 40 min |
| ST-04-12 | Add graph expression TextField above graph in graphing mode | 15 min |
| ST-04-13 | Manual test: sin(x), cos(x), x², x^3, ln(x), tan(x) discontinuities | 30 min |

EP-05 · History, Polish & Accessibility

EP-05 History, Polish & Accessibility

Goal: Final quality pass: VoiceOver labels, animations, error states, menubar integration, and anything that makes the app feel like a 5-star product on the App Store. Priority: Medium Story Points: 8 Phase: Phase 2 – Day 2 Late Afternoon

## User Stories

US-18 USER STORY 3 pts

As a VoiceOver user, I want every button to have an accessibility label and hint, so that I can use the calculator fully without sight Acceptance Criteria: - Every button has .accessibilityLabel and .accessibilityHint - Display reads out current value on change - Error state says 'Error, press C to clear' - VoiceOver navigation order follows reading order - App passes Accessibility Inspector with zero warnings

US-19 USER STORY 3 pts

As a user, I want smooth animations when switching modes and clearing the display, so that the app feels premium and responsive Acceptance Criteria: - Mode switch: 0.3 s ease-in-out animation - Button press: 0.05 s scale-down feedback - Display flip animation on = pressed - Clear animation: display fades to 0 then back - No janky redraws or layout jumps

US-20 USER STORY 2 pts

As a user, I want a macOS menu bar item (Edit → Copy Result) so I can paste my result anywhere, so that I don't need to manually select and copy the display text Acceptance Criteria: - ⌘C in focus copies display value to pasteboard - Menu: Edit → Copy Result (⌘C) - Menu: Edit → Paste (⌘V) pastes a number into display - Menu: View → Basic / Scientific / Graph mirrors the segmented control - App menu shows correct About box with version

## Feature Branch & Commits

⎇ feat/polish-accessibility Accessibility labels, animations, menu bar, final QA

Commits

| Hash | Type | Commit Message |
| --- | --- | --- |
| b4c5d6f | feat | feat: add .accessibilityLabel and .accessibilityHint to all buttons |
| c5d6e7a | feat | feat: add .accessibilityValue to display (announces on change) |
| d6e7f8b | feat | feat: add mode switch animation .easeInOut(duration: 0.3) |
| e7f8a9c | feat | feat: add button press scale animation |
| f8a9b0d | feat | feat: add display clear fade animation |
| a9b0c1e | feat | feat: implement Edit → Copy Result and ⌘C shortcut |
| b0c1d2f | feat | feat: implement Edit → Paste number into display |
| c1d2e3a | feat | feat: add View menu mirroring mode segmented control |
| d2e3f4b | chore | chore: set CFBundleShortVersionString to 1.0.0 in Info.plist |
| e3f4a5c | fix | fix: pass Accessibility Inspector zero-warning audit |

Subtasks

| Task ID | Subtask Description | Estimate |
| --- | --- | --- |
| ST-05-01 | Audit every button in ButtonGrid and ScientificButtonGrid, add .accessibilityLabel | 30 min |
| ST-05-02 | Add .accessibilityValue(viewModel.display) to CalculatorDisplay | 10 min |
| ST-05-03 | Wrap mode switch in withAnimation(.easeInOut(duration: 0.3)) | 10 min |
| ST-05-04 | Add .scaleEffect on button tap via @State isPressed bool | 20 min |
| ST-05-05 | Add .transition(.opacity) on display clear | 15 min |
| ST-05-06 | Add Commands block in App struct for Edit and View menus | 30 min |
| ST-05-07 | Wire ⌘C to NSPasteboard.general.setString(display) | 15 min |
| ST-05-08 | Wire ⌘V to parse clipboard string into display if valid number | 20 min |
| ST-05-09 | Run Accessibility Inspector, fix any remaining warnings | 30 min |
| ST-05-10 | Final manual test pass: all modes, all gestures, all keyboard shortcuts | 30 min |

EP-06 · Packaging & Distribution

EP-06 Packaging & Distribution

Goal: Archive the app, sign it with Developer ID, create a DMG with drag-to-Applications, and publish a notarised download. Priority: High Story Points: 8 Phase: Phase 3 – Day 2 Evening

## User Stories

US-21 USER STORY 3 pts

As a end user, I want to download a DMG that I drag to Applications and double-click to launch, so that I can install the app in under 30 seconds with zero friction Acceptance Criteria: - DMG mounts cleanly, shows app icon + Applications alias - App launches without Gatekeeper warnings - No quarantine attribute blockers for signed builds - DMG background is clean (no text spam) - File size < 5 MB

US-22 USER STORY 3 pts

As a developer, I want a CI-compatible build script that produces the DMG in one command, so that any team member can cut a release without knowing Xcode internals Acceptance Criteria: - build.sh accepts VERSION and SIGNING_IDENTITY env vars - Runs xcodebuild archive → export → hdiutil in sequence - Exits non-zero on any failure - Outputs TitleRedactedCalc-{version}.dmg in dist/ - README documents the one-line release command

US-23 USER STORY 2 pts

As a developer, I want the app to pass Apple notarisation so downloaded builds run on any Mac, so that users on fresh Macs can open it without disabling Gatekeeper Acceptance Criteria: - App signed with Developer ID Application certificate - Hardened Runtime enabled - Notarisation ticket stapled to app - xcrun notarytool submit exits 0 - DMG also signed and notarised

## Feature Branch & Commits

⎇ release/v1.0.0 Archive, sign, notarise, create DMG, tag release

Commits

| Hash | Type | Commit Message |
| --- | --- | --- |
| f4a5b6d | chore | chore: enable Hardened Runtime and add entitlements.plist |
| a5b6c7e | chore | chore: create ExportOptions.plist for Developer ID distribution |
| b6c7d8f | chore | chore: write build.sh – archive → export → notarise → dmg |
| c7d8e9a | feat | feat: add custom DMG background (512×384 PNG) |
| d8e9f0b | chore | chore: notarise app bundle via xcrun notarytool |
| e9f0a1c | chore | chore: staple notarisation ticket with xcrun stapler |
| f0a1b2d | chore | chore: create TitleRedactedCalc-1.0.0.dmg via hdiutil |
| a1b2c3f | docs | docs: update README with one-line release instructions |
| b2c3d4a | chore | chore: tag git v1.0.0 and push |

Subtasks

| Task ID | Subtask Description | Estimate |
| --- | --- | --- |
| ST-06-01 | Enable Hardened Runtime in Signing & Capabilities tab | 10 min |
| ST-06-02 | Create TitleRedactedCalc.entitlements (empty for basic app) | 10 min |
| ST-06-03 | Create ExportOptions.plist with method: developer-id | 15 min |
| ST-06-04 | Run Product → Archive in Xcode, confirm Archive Organizer entry | 20 min |
| ST-06-05 | Export via Distribute App → Developer ID → export .app to dist/ | 15 min |
| ST-06-06 | Run xcrun notarytool submit on exported .app, wait for status: Accepted | 20 min |
| ST-06-07 | Run xcrun stapler staple on notarised .app | 5 min |
| ST-06-08 | Create DMG: hdiutil create -volname TitleRedactedCalc -srcfolder ... | 10 min |
| ST-06-09 | Sign DMG with codesign --sign 'Developer ID Application: ...' | 10 min |
| ST-06-10 | Write build.sh combining all steps with error handling | 30 min |
| ST-06-11 | Test DMG install on a clean Mac user account | 20 min |
| ST-06-12 | Tag release: git tag v1.0.0 && git push origin v1.0.0 | 5 min |

EP-07 · Marketing Landing Page

EP-07 Marketing Landing Page

Goal: One-page static site on GitHub Pages or Netlify: hero, feature highlights, download button, screenshots, and SEO metadata. Priority: Medium Story Points: 5 Phase: Phase 4 – Day 2 Evening

## User Stories

US-24 USER STORY 3 pts

As a prospective user, I want a landing page that clearly communicates what the app does and lets me download it in one click, so that I can evaluate and install the app in under 60 seconds Acceptance Criteria: - Hero: app name, one-line tagline, download button above the fold - Download button links directly to .dmg - Screenshots showing Basic and Scientific and Graph modes - Feature grid: 3–4 bullet highlights - Footer: version, macOS requirement, privacy note ('no telemetry')

US-25 USER STORY 2 pts

As a developer, I want the landing page to have correct Open Graph and SEO meta tags, so that the page previews correctly when shared on Slack, Twitter, iMessage Acceptance Criteria: - <title> and <meta description> set - og:title, og:description, og:image set - og:image is a clean 1200×630 screenshot - Canonical URL set - Page scores ≥ 90 on Lighthouse (performance, accessibility, SEO)

## Feature Branch & Commits

⎇ feat/landing-page index.html, assets, deployment config

Commits

| Hash | Type | Commit Message |
| --- | --- | --- |
| c3d4e5b | feat | feat: scaffold index.html with hero, features, download sections |
| d4e5f6c | feat | feat: add responsive CSS (system font stack, SF Blue accents) |
| e5f6a7d | feat | feat: add Basic + Scientific + Graph mode screenshots |
| f6a7b8e | feat | feat: add Open Graph and SEO meta tags |
| a7b8c9f | feat | feat: add CNAME / Netlify config for custom domain |
| b8c9d0a | chore | chore: deploy to GitHub Pages / Netlify, verify live URL |
| c9d0e1b | fix | fix: Lighthouse audit fixes (image alt tags, contrast, aria) |

Subtasks

| Task ID | Subtask Description | Estimate |
| --- | --- | --- |
| ST-07-01 | Write index.html: <head> with all meta/OG tags, hero section | 30 min |
| ST-07-02 | Add features grid section (3-4 features, emoji icons) | 20 min |
| ST-07-03 | Add screenshots section with <img> or <picture> elements | 20 min |
| ST-07-04 | Write inline CSS or link styles.css (no frameworks, keeps it fast) | 30 min |
| ST-07-05 | Point download href to GitHub release DMG asset URL | 10 min |
| ST-07-06 | Take og:image screenshot (1200×630), save as og-image.png | 15 min |
| ST-07-07 | Push to GitHub, enable Pages from main branch /docs or /root | 10 min |
| ST-07-08 | Run Lighthouse in Chrome DevTools, fix any scores < 90 | 20 min |

Sprint Plan & Timeline

# 3. Sprint Plan

| Time | Epic | Work | Est |
| --- | --- | --- | --- |
| Day 1 09:00 | EP-01 | Scaffold Xcode project, SOLID architecture, protocols, BasicCalculator | 2 h |
| Day 1 11:00 | EP-01 | ScientificCalculator, GraphingCalculator engines, unit tests | 2 h |
| Day 1 13:00 | EP-02 | CalculatorDisplay, ButtonGrid, CalculatorButtonStyle | 2 h |
| Day 1 15:00 | EP-02 | Keyboard support, window config, color assets, manual test pass | 2 h |
| Day 1 17:00 | — | Buffer, polish, commit, push, daily wrap | 1 h |
| Day 2 09:00 | EP-03 | ScientificButtonGrid, mode toggle, window resize animation | 2 h |
| Day 2 11:00 | EP-03 | Deg/Rad toggle, HistoryStore, HistoryView | 2 h |
| Day 2 13:00 | EP-04 | GraphView, AxisOverlay, expression sampler | 2 h |
| Day 2 15:00 | EP-04 | Gesture zoom/pan, crosshair overlay, final graph test | 1.5 h |
| Day 2 16:30 | EP-05 | Accessibility labels, animations, menu bar | 1.5 h |
| Day 2 18:00 | EP-06 | Archive, sign, notarise, DMG, build.sh, tag v1.0.0 | 1.5 h |
| Day 2 19:30 | EP-07 | Landing page, deploy, Lighthouse, done! | 1.5 h |

# 4. Definition of Done

A story or feature is Done when ALL of the following are true:

- Code is merged into main via pull request from the feature branch

- All acceptance criteria pass (manually verified)

- Xcode shows zero warnings and zero errors

- Accessibility Inspector shows zero issues for the changed views

- Unit tests (if applicable) pass with xcodebuild test

- Commit messages follow Conventional Commits (feat/fix/chore/test/refactor/docs)

- No third-party dependencies added without explicit approval

- Dark mode and light mode tested

# 5. Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| Language | 100% Swift 6. No Objective-C bridging headers. |
| UI Framework | 100% SwiftUI. No AppKit views or NSViewController. |
| Dependencies | Zero external packages. All SPM dependencies must be zero. |
| Deployment Target | macOS 14.0 (Sonoma) minimum. |
| App Size | Final .app bundle < 5 MB. |
| Performance | Graph re-samples 200 points in < 100 ms on M1. |
| Accessibility | Zero Accessibility Inspector warnings before release. |
| Theming | Fully supports Dark Mode and Light Mode automatically. |
| Privacy | Zero telemetry, zero network requests, zero tracking. |
| Distribution | Developer ID signed + Apple notarised DMG. |

TitleRedactedCalc PRD v2.0  ·  Confidential  ·  Engineering Edition