TitleRedactedCalc

Product Overview & Strategy Brief

For Distribution To:  Board of Directors  ·  Technical Leadership  ·  Engineering Team

Classification:  Confidential — Internal Use Only

Version 1.0  ·  2025

| Board Pages 2–5 Executive summary, market context, business case & success metrics | Technical Lead Pages 5–8 Architecture, SOLID principles, risk register & delivery plan | Engineering Pages 8–12 Module breakdown, feature branches, and Definition of Done |
| --- | --- | --- |

◆ Section 1 — Executive Summary For: Board of Directors

# The Opportunity in Plain English

We are building a native Mac calculator because the best one available today is a four-year-old iOS port — and power users on macOS deserve far better.

Every Mac ships with a built-in calculator. It works. It adds, subtracts, divides. But the moment a student needs to graph y = sin(x), the moment an engineer needs to evaluate a logarithm, or the moment a developer wants to paste a result directly into their IDE without touching the mouse — the built-in tool falls flat. Alternatives exist online, but they are web apps: slow to load, full of ads, and not native.

TitleRedactedCalc closes this gap. It is a single, polished macOS application — a 3 MB download, no subscription, no data collection — that covers every calculation scenario from a student's homework to a data scientist's quick sanity-check.

| 3 MB Final app size — smaller than a JPEG | 2 Days Estimated full build time | 0 Third-party dependencies |
| --- | --- | --- |

# The Problem

## What is broken today?

The macOS calculator landscape in 2025 is fragmented and unsatisfying across every user type:

| The Student | Needs to plot functions for coursework. The built-in calculator offers no graphing at all. They open Desmos in Safari, accept the ads, wait for JavaScript to load, and lose their flow. |
| --- | --- |
| The Engineer | Needs sin, log, and power operations dozens of times a day. The native Scientific mode exists but it is buried — two clicks to reach, with a layout that does not match any professional tool. |
| The Developer | Pastes numbers constantly between tools. The built-in calculator has no keyboard-first design and no native Copy Result shortcut. Each paste is a mouse operation. |
| The Power User | Wants a calculation history — a simple record of the last ten things they computed. The native app has none. |

|  | The best tool for a job is the one that gets out of your way. The macOS calculator, as it stands today, is in the way. — Internal user research — composite of five developer interviews |
| --- | --- |

| ⚠ | Core finding: users are not failing to calculate — they are failing to calculate quickly, accurately, and without switching context. The friction compounds across hundreds of small moments every working day. |
| --- | --- |

## The Cost of the Status Quo

Context switching has a measurable cognitive cost. Every time a user leaves their editor or spreadsheet to open a browser tab, they lose roughly 23 minutes of deep focus time (based on widely cited cognitive load research). For a tool used ten or more times a day, a native, keyboard-first calculator is not a luxury — it is a productivity infrastructure decision.

◆ Section 2 — The Solution For: Board of Directors & Technical Leadership

# Introducing TitleRedactedCalc

One native Mac app. Three progressive modes. Everything a power user needs. Nothing they don't.

TitleRedactedCalc is built entirely in Apple's SwiftUI framework — the same technology Apple uses to build its own first-party applications. It is not a web wrapper, not an Electron app, not a port. It is a genuine, native macOS citizen that respects the platform's conventions: keyboard shortcuts, dark mode, VoiceOver accessibility, and the macOS menu bar.

Basic Mode — The everyday workhorse

A clean 4×5 button grid matching Apple's own layout, so muscle memory transfers instantly. Keyboard-first: every key on a standard keyboard works — numbers, operators, Enter for equals, Escape for clear, Backspace to delete. Dark and light mode automatic. Fixed 340×520 window that looks intentional, not stretched.

Scientific Mode — For the technically minded

One tap on a segmented control expands the window and reveals trigonometry (sin, cos, tan with degree and radian modes), logarithms (log₁₀, natural log), powers, roots, and the constants π and e. A scrollable calculation history shows the last ten expressions with their results — tap any to restore it to the display.

Graphing Mode — Where it gets genuinely useful

Type any function of x — sin(x), x², ln(x), x^3 + 2x — and a live graph appears within 100 milliseconds. Pinch to zoom with the trackpad, drag to pan, double-click to reset. A hover crosshair follows the cursor and shows exact (x, y) coordinates at four decimal places. Discontinuities (like the vertical asymptotes of tan(x)) are detected automatically and displayed as clean gaps rather than false vertical lines.

## How the Three Modes Relate

The three modes are not separate applications. They share a single codebase and a single window. Switching between them is instantaneous and non-destructive — switching from Scientific back to Basic does not lose the current value on the display. This is made possible by the architecture described in Section 4.

|  | It should feel like something Apple would have shipped — and didn't. — Design brief, v1.0 |
| --- | --- |

# What We Are Not Building

| ✕ | We are not building a CAS (Computer Algebra System). Symbolic manipulation, algebraic simplification, and calculus are explicitly out of scope for v1.0. We are solving a focused problem for a focused audience. |
| --- | --- |

| ✕ | We are not building a subscription product. TitleRedactedCalc will be distributed as a free download via a landing page and DMG installer. Future monetisation (App Store distribution, Pro tier) is a v2.0 conversation. |
| --- | --- |

| ✕ | We are not collecting any data. The application makes zero network requests after launch. There are no analytics, no crash reporters, no telemetry of any kind. This is a feature, not an oversight. |
| --- | --- |

◆ Section 3 — Market Context & Business Case For: Board of Directors

# Who Is This For?

We have identified three primary user personas, each with a clear pain point that TitleRedactedCalc addresses directly.

| Alex, 22 Student | Studies mathematics and data science. Uses a Mac for coursework. Currently opens Desmos or Wolfram Alpha in a browser tab for graphing. Pain: browser context switches, login prompts, internet dependency. Win: instant offline graphing with no ads. |
| --- | --- |
| Sam, 34 Software Engineer | Writes code daily. Constantly needs to evaluate arithmetic, hex conversions, and quick log calculations. Uses the terminal as a makeshift calculator. Pain: typing 'python3 -c' for a division is absurd. Win: keyboard-first native tool, Copy Result shortcut. |
| Jordan, 41 Data Analyst | Works in Excel and Python. Needs quick function plots to sanity-check outputs. Currently screenshots from Google Sheets charts. Pain: slow, visual noise, not precise. Win: live graphing with exact coordinate readout. |
| Morgan, 28 Freelance Designer | Bills hourly, needs rapid arithmetic. Does not want a scientific calculator in the way. Pain: the built-in app is fine until they accidentally switch to scientific mode and can't get back. Win: explicit mode control, clean minimal basic view. |

# Why Now?

Three factors converge to make this the right moment:

- Apple Silicon has made Macs the primary machine for an entire generation of students and developers who left Windows. This audience expects native-quality tools across every category.

- SwiftUI has matured. The declarative UI framework now supports the gestures, animations, and chart APIs needed to build TitleRedactedCalc properly — without AppKit complexity — from a single codebase.

- The browser-tab calculator is the status quo. Nobody has shipped a genuinely polished, free, native alternative. The gap is real and the barrier to filling it is low.

# Success Metrics

We will define success at three horizons:

| Metric | Target | How We Measure |
| --- | --- | --- |
| Downloads (Month 1) | 500+ | GitHub release page download counter |
| Lighthouse Score | ≥ 90 all categories | Chrome DevTools audit on landing page |
| App size | < 5 MB DMG | hdiutil output, measured pre-release |
| Accessibility | 0 warnings | Xcode Accessibility Inspector audit |
| Graph render time | < 100 ms | Instruments Time Profiler on M1 Mac |
| User satisfaction | ≥ 4.5 / 5.0 | Feedback form linked from landing page |
| Support tickets (Month 1) | < 10 | GitHub Issues tracker |

◆ Section 4 — Technical Architecture For: Technical Leadership & Engineering

# Architecture Philosophy

Good architecture is invisible to the user. It is visible to every developer who joins the project six months from now.

TitleRedactedCalc is built on five architectural principles, collectively known as SOLID. These are not academic abstractions — each one makes a concrete, practical difference to how quickly and safely the team can ship, change, and extend the product.

| S — Single Responsibility | Every file does one job. BasicCalculator handles arithmetic. CalculatorDisplay renders a string. AxisOverlay draws grid lines. None of these files knows anything about the others. When a bug appears in arithmetic, you open one file. When the display needs a font change, you open one file. |
| --- | --- |
| O — Open / Closed | You should be able to add a new calculator mode — say, a programmer's hex mode — without editing any existing file. You add a new engine file that conforms to CalculatorEngine, add a new view file for the buttons, add one case to the mode enum, and you are done. Existing code is closed to modification but open to extension. |
| L — Liskov Substitution | BasicCalculator, ScientificCalculator, and GraphingCalculator are all interchangeable everywhere the codebase expects a CalculatorEngine. Swapping the engine in the ViewModel is literally one line of code. This is how mode switching works. |
| I — Interface Segregation | The CalculatorEngine protocol has exactly three methods: process(), evaluate(), and reset(). Nothing more. GraphingCalculator adds its own evaluateExpression() method on top — but that is not in the shared protocol, because not every caller needs it. Small protocols mean small dependencies. |
| D — Dependency Inversion | CalculatorViewModel is the brain of the application. It never imports BasicCalculator.swift or ScientificCalculator.swift. It depends only on the CalculatorEngine protocol. This is what makes the Mock engine in the tests possible — and what makes the whole system testable in isolation. |

## The Module Map

The codebase is organised into four modules. Each module has a clear owner, a clear boundary, and a clear direction of dependency (always inward — UI depends on ViewModel, ViewModel depends on Core, nothing depends on UI).

| Module | Contents | Depends On |
| --- | --- | --- |
| CoreCalculator | Protocols, BasicCalculator, ScientificCalculator, GraphingCalculator, ExpressionParser | Nothing. Pure Swift. Zero imports. |
| ViewModels | CalculatorViewModel, GraphViewModel | CoreCalculator protocols only. Never concrete engines. |
| UIComponents | All SwiftUI views: Display, ButtonGrid, GraphView, HistoryView, etc. | ViewModels only. Never CoreCalculator directly. |
| Utilities | NumberFormatter+Extensions, HistoryStore, HistoryEntry | Foundation only. |

## The Expression Parser — The Interesting Bit

Most calculators work on a simple two-operand state machine: store a number, store an operator, wait for the second number. This is fine for basic arithmetic. Graphing requires something more powerful: evaluating an arbitrary string expression like 'sin(x)^2 + cos(x)^2' at 200 values of x in under 100 milliseconds.

TitleRedactedCalc includes a recursive descent parser — a hand-written expression compiler that tokenises an input string, builds a parse tree respecting operator precedence (^ before * before +), and evaluates it to a Double. This is all pure Swift, zero dependencies, and fast enough to run synchronously on the main thread for 200 sample points.

| ℹ | Supported syntax: x, numeric literals, +, -, *, /, ^, sin(), cos(), tan(), ln(), log(), sqrt(), and the constants π and e. Unrecognised tokens, division by zero, and undefined results (like ln of a negative) return nil — which GraphView renders as a gap in the line rather than a crash. |
| --- | --- |

◆ Section 5 — Delivery Plan For: Technical Leadership & Engineering

# Build in Four Phases Over Two Days

The entire product — from first Xcode project to live landing page — ships in 48 hours using a phased approach that produces a working build at the end of every phase.

| 1 | Foundation & Basic Calculator Day 1 — Morning (4–5 hrs) |
| --- | --- |
|  | → Scaffold Xcode SwiftUI macOS project, set deployment target macOS 14 → Implement SOLID module structure: CoreCalculator/, UIComponents/, ViewModels/, Utilities/ → Write CalculatorEngine protocol, BasicCalculator, and CalculatorViewModel with DI → Build CalculatorDisplay and ButtonGrid with correct Apple layout and button styles → Add keyboard input handler (.onKeyPress), fix 340×520 window, dark/light assets → Gate: app launches, all 19 buttons work, keyboard input works, equals gives correct answer |

| 2 | Scientific Mode + Graphing Mode Day 1 Afternoon → Day 2 Midday (8–10 hrs) |
| --- | --- |
|  | → Add CalculatorMode enum and CalculatorModeToggle segmented control → Implement ScientificCalculator engine (trig, log, power, constants) and ScientificButtonGrid → Add Deg/Rad toggle, HistoryStore, and HistoryView (last 10 entries, tap to restore) → Implement GraphingCalculator with recursive descent expression parser → Build GraphView (Swift Charts LineMark), AxisOverlay (Canvas grid), CrosshairOverlay (hover) → Add pinch-to-zoom, two-finger pan, and double-click zoom reset gestures → Gate: mode switching works, sin(x) plots correctly, crosshair shows coordinates, history records |

| 3 | Polish, Accessibility & Packaging Day 2 Afternoon (4–5 hrs) |
| --- | --- |
|  | → Accessibility audit: .accessibilityLabel and .accessibilityHint on every interactive element → Add animations: mode switch (0.3 s ease-in-out), button press scale, display clear fade → Implement menu bar commands: ⌘C Copy Result, ⌘V Paste, View menu mirrors mode control → Enable Hardened Runtime, create ExportOptions.plist, archive and export with Developer ID → Submit to Apple notarisation via xcrun notarytool, staple ticket, create signed DMG → Write build.sh: one-command archive → notarise → DMG pipeline → Gate: DMG opens without Gatekeeper warning on a clean Mac, Accessibility Inspector 0 warnings |

| 4 | Landing Page & Launch Day 2 Evening (2–3 hrs) |
| --- | --- |
|  | → Write index.html: hero, features grid, screenshots, download button → Add Open Graph meta tags for Slack/Twitter/iMessage link preview → Push to GitHub, enable GitHub Pages, verify live URL and DMG download link → Run Lighthouse audit, achieve ≥ 90 across all categories → Tag git v1.0.0, push release, share link → Gate: download page live, DMG downloads and installs, page renders correctly on mobile |

## Git Branch Strategy

Each phase maps to a named feature branch. All branches merge into main via pull request. Commit messages follow Conventional Commits (feat/fix/chore/test/docs/refactor) so the changelog writes itself.

| core/calculator-engine | Protocols, BasicCalculator, ScientificCalculator, GraphingCalculator, ViewModel |
| --- | --- |
| feat/basic-ui | CalculatorDisplay, ButtonGrid, CalculatorButtonStyle, KeyboardModifier, window config |
| feat/scientific-mode | ScientificButtonGrid, Deg/Rad toggle, HistoryStore, HistoryView, mode toggle |
| feat/graphing-mode | GraphView, AxisOverlay, CrosshairOverlay, GraphViewModel, expression sampler |
| feat/polish-accessibility | Accessibility labels, animations, menu bar commands, Accessibility Inspector audit |
| release/v1.0.0 | Entitlements, ExportOptions.plist, build.sh, archive, notarise, DMG, git tag |
| feat/landing-page | index.html, CSS, screenshots, OG tags, GitHub Pages config |

◆ Section 6 — Risk Register For: Technical Leadership & Board

# Risks & Mitigations

We have identified eight risks across technical, delivery, and market dimensions. Each has a named mitigation strategy built into the delivery plan.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Apple notarisation delay | Low | High | Submit notarisation as early as Day 2 morning. Keep app-specific password and Team ID in environment variables ready from Day 1. |
| Expression parser edge cases | Medium | Medium | Parser has explicit error handling returning nil. GraphView renders nil as a gap. No crash path exists. Edge cases produce gaps, not exceptions. |
| SwiftUI animation jank | Medium | Low | Mode switch animation is 0.3 s. If performance issues arise on older hardware, animation is disabled via .animation(nil) — degrading gracefully, not breaking. |
| Developer ID cert not ready | Low | High | Confirm cert is enrolled and valid on Day 1 morning before writing any code. Build.sh has early exit if cert is missing. |
| Scope creep on graphing | High | Medium | Graphing feature set is frozen at v1.0. Multiple y = f(x) series, polar coordinates, parametric curves: explicitly deferred to v2.0. |
| macOS 14 API not available | Low | Medium | All APIs used (.onKeyPress, Swift Charts, @Observable) are confirmed available in macOS 14 SDK. Deployment target set on Day 1. |
| Landing page slow load | Low | Low | index.html is pure HTML/CSS, no JS frameworks, no external fonts. Lighthouse performance target ≥ 90 is achievable with zero optimization effort. |
| DMG size exceeds target | Low | Low | Zero external dependencies + pure SwiftUI = small binary. Strip Swift symbols on export. Final DMG projected < 3 MB on M-series Macs. |

◆ Section 7 — Engineering Quick Reference For: Engineering Team

# Non-Functional Requirements

These requirements are not optional. They are acceptance criteria for the entire release, not individual features.

| Language | 100% Swift 6. No Objective-C, no bridging headers, no C interop. |
| --- | --- |
| UI Framework | 100% SwiftUI. No NSViewController, no AppKit views, no XIB files. |
| Dependencies | Zero. No Swift Package Manager packages. No CocoaPods. No Carthage. |
| Deployment Target | macOS 14.0 (Sonoma). No features from macOS 15 unless confirmed available. |
| App Bundle Size | < 5 MB. Measured on the exported .app before DMG creation. |
| Graph Performance | 200 points sampled in < 100 ms on M1 Mac. Measured with Instruments. |
| Accessibility | Zero Accessibility Inspector warnings before any PR merges to main. |
| Appearance | Dark mode and Light mode tested manually before each phase gate. |
| Privacy | Zero network requests after launch. Verified with Charles Proxy or Little Snitch. |
| Code Style | SwiftLint with default ruleset. CI blocks merge on lint failure. |
| Commit Messages | Conventional Commits: feat/fix/chore/test/refactor/docs. Enforced by commit-msg hook. |
| Distribution | Developer ID Application signed. Apple notarised. Ticket stapled. DMG also signed. |

# Definition of Done

A user story is not done until ALL of the following are true without exception:

| ✓ | Code is merged into main via a pull request. No direct pushes to main. |
| --- | --- |

| ✓ | All acceptance criteria from the user story are manually verified and ticked off in the PR description. |
| --- | --- |

| ✓ | Xcode shows zero warnings and zero errors on a clean build (⌘⇧K then ⌘B). |
| --- | --- |

| ✓ | Accessibility Inspector shows zero warnings for every view touched in the PR. |
| --- | --- |

| ✓ | Unit tests (where applicable) pass with xcodebuild test on the CI machine. |
| --- | --- |

| ✓ | The feature has been tested in both Dark Mode and Light Mode manually. |
| --- | --- |

| ✓ | Commit messages in the PR follow Conventional Commits format. |
| --- | --- |

| ✓ | No third-party package has been added. If one is proposed, it requires explicit written approval from the Technical Lead. |
| --- | --- |

# The Seven Epics at a Glance

The full engineering backlog is broken into seven epics. Each epic owns a feature branch, a set of user stories, and a set of subtasks with time estimates. The complete backlog is in the companion PRD document.

| Epic | Title | Phase | Story Pts | Branch |
| --- | --- | --- | --- | --- |
| EP-01 | Core Engine & SOLID Architecture | Phase 1 | 21 | core/calculator-engine |
| EP-02 | Basic Calculator UI | Phase 1 | 13 | feat/basic-ui |
| EP-03 | Scientific Calculator Mode | Phase 2 | 13 | feat/scientific-mode |
| EP-04 | Graphing Calculator Mode | Phase 2 | 21 | feat/graphing-mode |
| EP-05 | History, Polish & Accessibility | Phase 2 | 8 | feat/polish-accessibility |
| EP-06 | Packaging & Distribution | Phase 3 | 8 | release/v1.0.0 |
| EP-07 | Marketing Landing Page | Phase 4 | 5 | feat/landing-page |

◆ Section 8 — Companion Documents & Next Steps For: All Readers

# Document Suite

This overview document is the entry point for a three-document suite. Each document is designed for a specific depth of engagement:

| Product Overview (this document) | The full picture: problem, solution, market context, architecture philosophy, delivery plan, risks, and success metrics. Start here if you are new to the project. |
| --- | --- |
| PRD v2.0 (Engineering Edition) | The detailed backlog: all 7 epics, all 20 user stories with acceptance criteria, all 13 features, all 7 feature branches with conventional commits and subtask tables. Use this as the daily engineering reference. |
| SNIPPETS.md (Code Reference) | 2,189 lines of production-ready Swift, bash, and HTML. Every file in the project structure is represented with a working implementation. Copy, paste, and build. |

# Immediate Next Steps

| Today — Board | Review Section 1–3. Confirm the product scope and success metrics align with strategic direction. No technical decisions required at this stage. |
| --- | --- |
| Today — Technical Lead | Review Section 4–6. Confirm architecture decisions (SwiftUI only, zero deps, SOLID structure). Raise any concerns about the expression parser or notarisation timeline before Day 1 begins. |
| Day 1 Morning — Engineering | Open SNIPPETS.md alongside the PRD. Follow the EP-01 branch. The project structure, protocols, and first engine should be complete before lunch. Gate: unit tests pass. |
| Day 1 Afternoon — Engineering | EP-02 branch. ButtonGrid and CalculatorDisplay should be pixel-perfect by end of day. Gate: manual test of all 19 buttons and keyboard input. |
| Day 2 — Engineering | EP-03 through EP-07 in sequence. Each phase has a named gate criterion. Do not move to the next phase until the gate is met. |

TitleRedactedCalc  ·  Product Overview v1.0  ·  Confidential — Internal Use Only

This document should be read in conjunction with PRD v2.0 and SNIPPETS.md